TO DO LIST  / CURRENT TASKS / BUDGET ESTIMATE

| PROJECT: | The Stonehouse, Address, New Zealand |  |  |
| --- | --- | --- | --- |
| DATE: |  | AUTHOR: |  |

| # ENTRY DATE | # TASK | # COST ESTIMATE | # DATE REQ. |
| --- | --- | --- | --- |
|  | Handrails to main stair, bedroom and exterior stair |  |  |
|  | Barrier railing to upper deck edge(temp) |  |  |
|  | Install face board and gutter and down pipe to barrel at bedroom porch |  |  |
|  | Complete workman’s form |  |  |
|  | Nail up all plumbing lines |  |  |
|  | Electrical final form |  |  |
|  | As built drainage plan |  |  |
|  | # OVERALL |  |  |
|  | Base skirtings |  |  |
|  | hard flooring - Slate/50m2 x 11mtrs |  |  |
|  | Carpet /underlay/labor/shipping |  |  |
|  | LANDSCAPE |  |  |
|  | Plant slope of parking area to stabilize |  |  |
|  | Plant west slope to stabilize |  |  |
|  | Extend retaining wall (rock) at courtyard |  |  |
|  | Gate tidy |  |  |
|  | Yard lighting for walkway |  |  |
|  | Install gravel to driveway and street parking |  |  |
|  | Clean out under bush and plant with flax. |  |  |
|  | # EXTERIOR |  |  |
|  | Install soffit light at sliding doors(2) |  |  |
|  | Repair roof holes (2) |  |  |
|  | Clean roof structures |  |  |
|  | Repair glass panels at French door |  |  |
|  | Paint French door exterior |  |  |
|  | Install sail coth roof at slider to laundry |  |  |
|  | Paint and prime galvanised roofing and flashing |  |  |
|  | Caulk, flash and paint timber entry deck. |  |  |
|  | # ELECTRICAL |  |  |
|  | # KITCHEN |  |  |
|  | Reposition cabinets to avoid oven. |  |  |
|  | Stone trim to counter 10mm thick |  |  |
|  | Position and anchor oven hood higher |  |  |
|  | Trim panels to hide vent |  |  |
|  | Hole cut out from vent hood cover |  |  |
|  | Rear stainless s panel behind range |  |  |
|  | Cut and fit panels behind range |  |  |
|  | Relocate wine rack (use late?) |  |  |
|  | Trim blind length |  |  |
|  | Fix lights ,repair lamps unlit |  |  |
|  | Fill, sand repaint gyb damages |  |  |
|  | Upper cabinets at frigerator |  |  |
|  | Anchor knife rack and tool shelfs |  |  |
|  | Adjust dishwasher panel |  |  |
|  | Handles to white drawers |  |  |
|  | # Order and affix front cover panel |  |  |
|  | LOUNGE |  |  |
|  | # Cut sand, paint panels and fix to attic – requires a good airtight enclosure for heat loss. |  |  |
|  | # Fix, Adjust lights and lamps |  |  |
|  | # Repair walls, paint details |  |  |
|  | # ENTRY AND STAIRWELL |  |  |
|  | # Fix holes and finish gyb stopping |  |  |
|  | # Prime and paint walls and ceiling |  |  |
|  | # Door knobs for closet and bathroom |  |  |
|  | # Cabinet panel door with hardware |  |  |
|  | # Paint doors and trims (2) |  |  |
|  | Paint closet shelves |  |  |
|  | Refurnish French doors and new handles |  |  |
|  | Fix lights ,repair lamps unlit |  |  |
|  | # BATHROOM |  |  |
|  | Install trim for bathtub area |  |  |
|  | Install accent mosaic tiles at tub |  |  |
|  | Repair ,fill, paint wall and ceiling defects |  |  |
|  | Trim blinds (2) length |  |  |
|  | Install hand towel bar |  |  |
|  | Fix lights ,repair lamps unlit |  |  |
|  | ## GUEST ROOM |  |  |
|  | Repair ,fill, paint wall and ceiling defects |  |  |
|  | Purchase second blind 100 x 800 |  |  |
|  | Trim blinds (2) length |  |  |
|  | Fix lights ,repair lamps unlit |  |  |
|  | # SECOND BEDROOM |  |  |
|  | Build wall and install door |  |  |
|  | Wire for switch(2) and power points(2) |  |  |
|  | Insulate walls |  |  |
|  | gyb, fix (2 fire sheets) and stopping |  |  |
|  | Prime and paint walls |  |  |
|  | Fix lights ,repair lamps unlit |  |  |
|  | Trim blinds (2) length |  |  |
|  | Panel for heat/chimney flue guard |  |  |
|  | # BOTTOM BEDROOM |  |  |
|  | Paint doors and trim (4) |  |  |
|  | Install door handles (4) |  |  |
|  | Install window stays (4) |  |  |
|  | Install door locks |  |  |
|  | Fix lights ,repair lamps unlit |  |  |
|  | Purchase blinds for window and doors(6) |  |  |
|  | Trim blinds (6) length |  |  |
|  | Install shelfs to closet(5) |  |  |
|  | Paint shelfs |  |  |
|  | Heater/air loss /skylight issues to sort. |  |  |
|  | LAUNDRY |  |  |
|  | Construct walls(2) to enclose area |  |  |
|  | Blocking to support dryers |  |  |
|  | Rewire for new locations of power points, lights and switches. |  |  |
|  | Install cabinet and counter |  |  |
|  | Relocate sink and plumbing lines |  |  |
|  | Insulate walls and ceiling for sound(note) |  |  |
|  | Gyb fix and stopping(green board) |  |  |
|  | Prime and paint walls and ceiling |  |  |
|  | Power venting |  |  |
|  | # RENTAL APARTMENT |  |  |
|  | Construct floor Joists Plywood decking Underply paper/insulation? Ground paper/moisture |  |  |
|  | Construct walls and partitions |  |  |
|  | Doors: 1 Entry 1 Interior bathroom 1 pair French exterior |  |  |
|  | Windows: Two on west wall One on south wall |  |  |
|  | Building exterior: Shadowclad 1200x2400 x- |  |  |
|  | Ext.Building paper |  |  |
|  | Insulation: wall and (ceiling for sound) |  |  |
|  | Wire for power points(12) and switches(6), dimmer(2): Separate power meter for unit: H20 heater, microwave/convection, dishwasher, hob, oven, refrig. Room heaters (2) |  |  |
|  | Rough plumbing for toilet, kitchen sink, dishwasher, tub/shower, basin |  |  |
|  | Gyb board: fixing and stopping Ceiling Walls |  |  |
|  | Prime and paint walls and ceiling |  |  |
|  | Prime and paint doors and trims |  |  |
|  | Base skirtings |  |  |
|  | Prime and paint floor |  |  |
|  | Furnish |  |  |
|  | APARTMENT LANDSCAPE |  |  |
|  | Deck off of French doors; Posts Bearing beam Joists Decking |  |  |
|  | Trellis fence at stairs: 4x2 with Venetian trellis and gate/door |  |  |
|  | Under deck trellis |  |  |
|  | Planting beds with flax hedge |  |  |
|  | Timber entry deck |  |  |
|  | Timber trek and gravel steps from street. |  |  |
|  | Gate and mail post at street |  |  |
|  | Landscape walkway lighting for winter. |  |  |