metagroup.com     •     800-945-META [6382]

October 2003

Exchange 2003

Early Experiences

##### LandAmerica Migrating 12,000 Users From

##### Exchange 5.5 to Exchange 2003

##### A META Group White Paper

Contents

Situational Analysis	3

Migration Details	4

Client Status	7

Third-Party Application Impact	7

Migration Accounting	8

Bottom Line: Migration Findings	8

Situational Analysis

LandAmerica Financial Group, Inc., headquartered in Richmond, Virginia, is a provider of title insurance and a broad range of real estate-related products and services. The company — through its three subsidiaries — services its residential and commercial customers from more than 700 offices and a network of 10,000 agents throughout the United States, Canada, Mexico, the Caribbean, and Central and South America. Overall, the company has about 12,000 employees and a partner community of about 4,000 people. Given its extreme geographic distribution, the company relies heavily on e-mail services for internal and external communication.

The company moved to Exchange 5.5 in 1998 from Netscape Mail. LandAm centralized all Exchange 5.5 mail servers in Virginia and provided e-mail to the 700+ offices mostly via a tiered WAN with endpoints typically having 128-256 Kbps lines. These branch offices typically have fewer than 20 people. There are about 50 larger offices located in North America, the largest being the Shared Resource Center in Richmond. Although the company was generally pleased with its Exchange 5.5 implementation, it had several concerns that made a migration to Exchange 2003 attractive, including the ending of Exchange 5.5 support and the difficulty in bringing mailbox servers down without encountering widespread outages due to the single mailbox store architecture of 5.5. In its earliest assessment of the product, the company identified several Exchange 2003 features it could immediately put to use:

- Inclusion of the Mobile Information Server in Exchange 2003 was seen as a way to boost mobile services to LandAm’s broad mobile workforce

- Ability to tunnel MAPI over HTTP could diminish LandAm’s reliance on VPN and Citrix remote communication services

- Improved Outlook Web Access (OWA) would allow the company to substitute a browser client for Outlook on home PCs, thereby alleviating concerns over supporting rich clients on a broad range of home configurations

- Client performance was better over slow lines via Outlook 2003 cache mode and over-the-wire compression

- Use of multiple data stores per mailbox server would enable less disruption from outages and maintenance duties

Migration Details

The first step in the migration was to move the company’s network operating system from NT to Active Directory. In January 2003, LandAm upgraded its NT 4 master domain to Active Directory mixed mode. In April, the company moved to Windows Server 2003 (mixed mode) and completed the process by moving to 2003 mode in June.

Also in June 2003, the company began its Exchange 2003 migration in earnest. At the time, the Exchange 5.5 architecture consisted of five mailbox servers, two Brightmail spam-blocking servers, two primary SMTP servers running Sybari Antigen virus-filtering services (which also ran on the mailbox servers), and one public folder server plus a replica public folder server. The company relied on the 5.5 Internet Mail Server for relay services (a separate Windows SMTP relay is used for application-generated messages, independent of the Exchange system). Storage for the 12,000 users was provided by network-attached storage devices, which had a snapshot backup to disk capability, with an average per-user allocation of 100MB. No mailbox purging is done, but users are unable to send mail after certain thresholds above 100MB are reached. Veritas was the backup software used for non-mailbox servers and for moving the network-attached storage data to tape.

Figure 1 — LandAm Exchange 5.5 Topology

By the end of July 2003, the company had installed one Exchange 2003 server and the Active Directory Connector (ADC) on a dedicated server. Initially LandAm found the Exchange 2003 ADC installation process/tool (a script tool that integrates the 2003 and 5.5 servers for migration) to be challenging. If the process ran into any difficulty, it was a tedious to re-initiate the process and start again. After resolution of this problem, the migration started with 10 users moved in the first month. At this time, the goal was to migrate all 12,000 users by the end of 2003.

Working with an outside consultant and using occasional help from Microsoft Consulting Services, LandAm had initial difficulties with some new Exchange 2003 features because it was relying on its 5.5 skill set. The company had to develop skills around the new OWA capabilities, implementing RPC over HTTP and initiating ActiveSync mobile capabilities as well as using Windows Server 2003. LandAm also had to be careful of the public folder architecture. It had to write a script so that the connector would know when to replicate between the 5.5 and 2003 implementations.

The company all along planned a careful migration, accelerating deployment only after it was reassured that migration would be clean. By mid-September, just about all the lab testing was done and three pilot groups — including key executives — were migrated and operating successfully. In late September/early October, LandAm underwent internal restructuring and completed the acquisition of two companies with about 1,600 users. At publishing time for this White Paper, the Exchange migration was put on temporary hold while the IT group was charged with folding the newly acquired companies into the LandAm IT infrastructure. Once completed, LandAm will begin the Exchange 2003 migration in earnest, and still plans to have all 12,000 users migrated by year-end.

The final Exchange 2003 topology consists of three mailbox servers, each running 4,000 users. Two of the servers are Dell PowerEdge 8450s with four Pentium 3 processors and 4GB of RAM. One Dell PowerEdge 6400, with the same configuration, was carried over from the Exchange 5.5 implementation, and another left-over Dell PowerEdge 6350 is used for a disaster recovery server. The company will take a round-robin approach to server migration, which enables it to repurpose some of the newer Exchange 5.5 machines. SAN storage is provided by a cluster with a switched fiber network. Exchange 2003 did not support the existing 5.5 NAS architecture, so the company moved to a SAN. There is also a dedicated OWA and HTTP/RPC server, with another planned for fault tolerance and load balancing once more users are added. There are dual Brightmail antispam servers at the perimeter. The SMTP infrastructure is largely the same, with the company moving from the Exchange 5.5 Internet Mail Server to the native SMTP services of Windows Server 2003.

The company will continue to use one public folder server plus a replica on the mailbox servers. There are few enterprise public folder applications, though an order entry system has proven popular.

Figure 2 — LandAm Exchange 2003 Topology

Client Status

Due to a history of decentralized desktop and user support, LandAm has a hodge-podge of Outlook clients, including Outlook 98 and Outlook 2000. Outlook 2003 has been deployed to about 2,000 users manually and via a Systems Management Server script as part of a large upgrade to Office 2003 (which began in earnest as soon as the final shipping version was available). The plan is for complete Outlook 2003 deployment via scheduled hardware upgrades to be completed in 2005 (Outlook 2003 requires Windows 2000, Service Pack 3, at a minimum). Initially, the company had some problems with the early beta version of the Outlook 2003 client, which occasionally generated blank messages and unauthorized schedule changes, but an update fixed those problems, and the newer Outlook 2003 client has been running without major problems.

Third-Party Application Impact

The company had several Exchange utilities that were impacted by the migration:

- Omtool’s Fax Senior is used in the Exchange 5.5 environment to provide networked fax services, mostly for application-generated traffic. LandAm had to upgrade to the Omtool Genifax fax server to ensure compatibility with Exchange 2003.

- Sybari Antigen is used at the SMTP gateway and mailbox servers for virus-filtering services. The company had to move to a new version of Antigen to achieve compatibility with Exchange 2003.

- The company uses a BlackBerry Enterprise Server to provide e-mail services to about 275 remote BlackBerry device users. The newest version of the BlackBerry server is recently available and supports Exchange 2003, and the company has begun testing with the intention of upgrading its solution. The company, however, plans to leverage the native mobility features of Exchange 2003 and introduce a Pocket PC infrastructure alongside the BlackBerry network.

- In its Exchange 5.5 implementation, LandAm used NetIQ’s Exchange Application Manager for managing Exchange servers. With Exchange 2003, the company moved to the Microsoft Operations Manager, which acts as a console for the Exchange Management Pack, which comes with Exchange 2003 and replaces the NetIQ product.

- The Veritas backup software does not yet officially support Exchange 2003, but the LandAm team has verified, and is using, the Exchange 2000 version with no ill effects.

- The Brightmail antispam software did not have to be upgraded because it sits on its own servers and relays cleansed mail to the Exchange servers.

Migration Accounting

LandAm estimates that it spent about 350 person-hours in planning the migration, including Active Directory planning. The company also spent about 500 person-hours on the actual deployment, again including Active Directory efforts. As part of the Rapid Deployment Program for Exchange 2003, Microsoft provided an Exchange engineer on-site for six to eight days per month for several months to address any immediate problems/issues. LandAm contacted Microsoft product support an average of twice a week for issue resolution during the testing and deployment phase.

Bottom Line: Migration Findings

After migrating numerous employees, LandAm anticipates the following benefits as a result of a full migration to Exchange 2003:

- Improve ability to perform maintenance, mitigate outage impacts, and improve disaster recovery capability via multiple databases/storage groups.

- Reduce network bandwidth requirements/demand using the new features of Exchange and Outlook.

- Provide new OWA interface for remote and traveling users.

- Offer new mobility features to provide e-mail access, pushed data, and native attachment support.

- Improve end-user experience with new Outlook interface.

- Provide Outlook Junk Mail feature to help filter spam.

- Improve ability for vendors to detect and divert spam on Exchange Server.

- Position Active Directory as central point of organization’s directory information.

- Improve end-user experience in using Outlook Cached Mode.

- Provide users the ability to utilize Outlook and local PSTs over Internet using RPC over HTTP.

Matt Cain is a senior vice president with Content & Collaboration Strategies, a META Group advisory service. For additional information on this topic or other META Group offerings, contact info@metagroup.com.

About META Group

Return On IntelligenceSM

META Group is a leading provider of information technology research, advisory services, and strategic consulting. Delivering objective and actionable guidance, META Group's experienced analysts and consultants are trusted advisors to IT and business executives around the world. Our unique collaborative models and dedicated customer service help clients be more efficient, effective, and timely in their use of IT to achieve their business goals. Visit metagroup.com for more details on our high-value approach.